- Sprint 5 (03/06-03/12)

- Team Members: Connor Cole, Alex Cantrall, Robert Freschi, Tyler Cole, Solomon McKenley

  - Scrum Master: Tyler Cole

  - Product Owner: Soloman McKenley

- Sprint Goal: Our sprint goal for this week was to create a better environment inside the app by making the pages look more friendly and adding things like fun facts and a way to edit an user’s profile.

- PBI’s Chosen: The following tasks were assigned and completed during this weeks sprint: 1) I want the home page to be inviting and fun to use! 2) As a social user, I want to be able to edit my profile. 3) I want the application to be fun and provide interesting facts about my food. 4) I want there to be proper documentation on how to use the app in the most efficient way possible.

- Task Performed

  - Task Owner: Solomon McKenley
Task Title: Edit Profile Page
Task Description: Create a page where users can change things about their profile
Task Status: Complete
Challenges Faced: None

Lessons Learned: How to edit a database from a GUI.

Planned Time: 3 hours
Actual Time: 3 hours

  - Task Owner: Connor Cole
Task Title: Midterm Documentation
Task Description: Create project documentation in GitHub for the midterm.
Task Status: Complete
Challenges Faced: Ensuring documentation stayed consistent with the latest project changes and rubric.
Lessons Learned: How to provide the documents worked on correctly

Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Tyler Cole
Task Title: SCRUM Master
Task Description: Lead team’s SCRUM related activities
Task Status: Complete
Challenges Faced: None
Lessons Learned: Teambuilding skills

Planned Time: 4 hours
        Actual Time: 4 hours

  - Task Owner: Alex Cantrall
Task Title: Settings Button
Task Description: Created a button from every page to get to the profile settings page.

Task Status: Complete
Challenges Faced: Making the button look professional
Lessons Learned: How to create a custom look with a button.
Planned Time: 2 hours
Actual Time: 2 hours

  - Task Owner: Robert Freschi
Task Title: Quality of Life
Task Description: Created fun facts for uploaded foods, a place for profile pictures, username, and nutrition progress.

Task Status: Complete
Challenges Faced: Saving an image in a folder and call it’s path through the database.
Lessons Learned: Easier ways to store an image in a database.
Planned Time: 5 hours
Actual Time: 5 hours

- Total Sprint Duration Hours: Total sprint duration hours were collectively 18 hours.

- Tasks Performed (each member):

  - Tyler Cole: This week I was the SCRUM Master so I just gave orders in class and put this document together. I didn’t really enjoy being SCRUM Master so I am thankful that it is over. I am excited to code next week.

  - Robert Freschi: Robert started developing new ideas to integrate into the app such as: fun facts on each food, profile picture, username for the profile, posting nutrition progress on social media, sharing profile with other users through phone number, customizing profile layout display, and choosing color scheme for the front page

  - Connor Cole: this week, I worked on adding additional documentation to the project in accordance with the midterm rubric/specs. I also investigated and resolved an issue with our automated testing pipeline (we were trying to use a varchar as an int in our database, and it was causing the tests to fail on each push).

  - Alex Cantrall: I worked on creating a setting button for the app. It has it's own separate page and affects all the other pages that have already been made.

  - Solomon McKenley: This week I worked on implementing an edit profile page that allows users to change their user Id, I used the same CSS and HTML from the other pages such as the home page to keep the layout consistent, I did not face any challenges this week

Sprint Review:

  - Was the goal achieved: Yes

  - Feedback:

    - Product Owner: This was a successful sprint for the group. We still have more features to work on, but they will be completed in future sprints.

  - Focus for next sprint: Our focus for next sprint is to add more functionality to our project by adding more features for users.

  - Definition of Done

    - A task is considered done when the team can confirm a task or user story is fully completed, tested, reviewed, and meets the team’s quality standards before it is considered finished.

- Daily Scrum Meetings

  - Meeting 1

    - Soloman McKenley: Began working on the task assigned to him, no issues.

    - Robert Freschi: Began working on the task assigned to him, no issues.

    - Alex Cantrall: Began working on testing, no issues.

    - Connor Cole: Began working on GitHub documentation, no issues.

  - Meeting 2

    - Soloman McKenley: Wrapped up his task and showed the team the functioning calendar feature. He did not face any issues.

    - Robert Freschi: Wrapped up his task with Tyler. He did not face any issues.

    - Alex Cantrall: Wrapped up writing functioning unit test. He did not face any issues.

    - Connor Cole: Wrapped up the GitHub documentation. He did not face any issues.

- Sprint Retrospective:

  - Changes to the scrum process

    - There have been no changes to our scrum process, we continue to have our daily stand-up meetings, and we concluded with our sprint retrospective to determine what went well and what changes, if any, needed to be made.

  - Other planned adjustments

    - Our team plans to continue our daily stand-up meetings as well as our sprint retrospective at the end of each sprint.

  - Team Velocity

    - All PBI’s listed above were completed during this sprint and testing and GitHub documentation were also completed.

- Backlog Grooming

  - Task Moved – All of our task were completed this week, there was no need to move any task into the backlog.

- Definition of Ready

  - In the world of Software Engineering the definition of ready can be highlighted by completing the following, having user stories being clearly written and understood by the team, the team successfully estimating the effort, and getting dependencies defined.

- Additional Information:

  - No additional information.

- Attendance

  - Tyler Cole – Present both days

  - Robert Freschi – Present both days

  - Alex Cantrall – Present both days

  - Connor Cole- Present Teusday

  - Solomon McKenley – Present both days

- GitHub

  - https://github.com/BegFTW/Nutrition-App

- Trello Board