- Sprint 4 (02/26-03/05)

- Team Members: Connor Cole, Alex Cantrall, Robert Freschi, Tyler Cole, Solomon McKenley

  - Scrum Master: Solomon McKenley

  - Product Owner: Tyler Cole

- Spring Goal: Our sprint goal for this week was to wrap up our project for an initial release. This included concluding final features as well as performing testing and proper documentation.

- PBI’s Chosen: The following user stories were used during this week’s sprint. As a busy user, I want to be able to get to each different function within 3 clicks/button presses. As a typical user, I want to see a simple daily summary of my food intake to learn about my nutrition at a glance. As a forgetful person, I want to look back on past weeks/months to see my past nutrition data. As a health-conscious user, I want to be able to export my diet details to share with a doctor.

- Task Performed

  - Task Owner: Solomon McKenley
Task Title: Navigation Optimization
Task Description: Improve the application's navigation so users can access all major functions within three clicks or button presses.
Task Status: Complete
Challenges Faced: Organizing the interface while keeping the layout simple.
Lessons Learned: Planning navigation structure early helps reduce usability issues later.
Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Connor Cole
Task Title: GitHub Documentation
Task Description: Organize and update project documentation in GitHub, including setup instructions and contribution guidelines.
Task Status: Complete
Challenges Faced: Ensuring documentation stayed consistent with the latest project changes.
Lessons Learned: Clear documentation improves team collaboration and onboarding.
Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Tyler Cole
Task Title: Weekly/Monthly Nutrition History Feature
Task Description: Implement functionality allowing users to view their past nutrition data for previous weeks and months.
Task Status: Complete
Challenges Faced: Handling data retrieval and formatting historical nutrition information efficiently.
Lessons Learned: Database structure must support efficient historical data queries.
Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Alex Cantrall
Task Title: Unit Testing Implementation
Task Description: Develop and run unit tests to ensure core application features work correctly and maintain stability during development.
Task Status: Complete
Challenges Faced: Writing tests that covered multiple edge cases.
Lessons Learned: Early testing helps detect bugs before they affect other parts of the system.
Planned Time: 4 hours
Actual Time: 4 hours

  - Task Owner: Robert Freschi
Task Title: Assistance with Weekly/Monthly Nutrition History Feature
Task Description: Assisted with implementing the feature that allows users to view historical nutrition data from previous weeks and months. 
Task Status: Complete
Challenges Faced: Ensuring historical data could be retrieved efficiently without slowing down the application.
Lessons Learned: Collaboration during feature development helps identify issues faster and improves overall code quality.
Planned Time:3 hours
Actual Time: 4 hours

- Total Sprint Duration Hours: Total sprint duration hours were collectively 20 hours.

- Tasks Performed (each member):

  - Tyler Cole: This week I worked on grouping the logged food data into daily groups and providing Robert the information I created so he could display it in a calendar on the home screen. I didn't really run into any problems this week since it was really just grouping and adding variables and data we had already created. I was excited to get this done because I feel as if it completed a monumental accolade towards completing the project.

  - Robert Freschi: This week I assisted Tyler is grouping the data and gathering information from Tyler to create the display for the calendar on the home screen.

  - Connor Cole: This week, I worked on creating and updating documentation in GitHub and assisting the team with any tasks they needed help with. I also worked to streamline page navigation and worked further on our automated testing pipeline. I did not encounter any major difficulties this week aside from time management, as all of my classes require a lot of work especially this week (2 projects due Friday). I learned more about flask's page navigation and GitHub’s automated testing suite. Next week, I plan to write more extensive documentation, assisting Tyler with his work, and presenting our project.

  - Alex Cantrall: This week I used the unit tests I had created to look into any problems that may be occurring. Passing on the responses that came up to the group. I had to do a lot of investigating with the code to figure out what may be causing the problems. After that I worked on helping everybody deal with any small problems they may have ran into.

  - Solomon McKenley: This week I led the daily scrum meetings as well as worked on creating a fully functional, easy to navigate home page. I used HTML and CSS to format the page in a modern design as well as added buttons to help easily navigate our web application.

Sprint Review:

  - Was the goal achieved: Yes

  - Feedback:

    - Product Owner: This was a successful sprint for the group. We still have more features to work on, but they will be completed in future sprints.

  - Focus for next sprint: Our focus for next sprint is to add more functionality to our project by adding more features for users.

  - Definition of Done

    - A task is considered done when the team can confirm a task or user story is fully completed, tested, reviewed, and meets the team’s quality standards before it is considered finished.

- Daily Scrum Meetings

  - Meeting 1

    - Tyler Cole: Began working on the task assigned to him, no issues.

    - Robert Freschi: Began working on the task assigned to him, no issues.

    - Alex Cantrall: Began working on testing, no issues.

    - Connor Cole: Began working on GitHub documentation, no issues.

  - Meeting 2

    - Tyler Cole: Wrapped up his task and showed the team the functioning calendar feature. He did not face any issues.

    - Robert Freschi: Wrapped up his task with Tyler. He did not face any issues.

    - Alex Cantrall: Wrapped up writing functioning unit test. He did not face any issues.

    - Connor Cole: Wrapped up the GitHub documentation. He did not face any issues.

- Sprint Retrospective:

  - Changes to the scrum process

    - There have been no changes to our scrum process, we continue to have our daily stand-up meetings, and we concluded with our sprint retrospective to determine what went well and what changes, if any, needed to be made.

  - Other planned adjustments

    - Our team plans to continue our daily stand-up meetings as well as our sprint retrospective at the end of each sprint.

  - Team Velocity

    - All PBI’s listed above were completed during this sprint and testing and GitHub documentation were also completed.

- Backlog Grooming

  - Task Moved – All of our task were completed this week, there was no need to move any task into the backlog.

- Definition of Ready

  - In the world of Software Engineering the definition of ready can be highlighted by completing the following, having user stories being clearly written and understood by the team, the team successfully estimating the effort, and getting dependencies defined.

- Additional Information:

  - No additional information.

- Attendance

  - Tyler Cole – Present both days

  - Robert Freschi – Present both days

  - Alex Cantrall – Present both days

  - Connor Cole- Present both days

  - Solomon McKenley – Present both days

- GitHub

  - https://github.com/BegFTW/Nutrition-App

- Trello Board