- Sprint 2 (02/12-02/19)

- Team Members: Connor Cole, Alex Cantrall, Robert Freschi, Tyler Cole, Solomon McKenley

  - Scrum Master: Alex Cantrall

  - Product Owner: Robert Freschi

- Sprint Goal

  - This sprint, our main goal was to create the calorie tracking part of the app and have a secure and ability to log in securely to the app. We wanted the private information to be secure.

- Total sprint duration in hours:

  - This sprint was mostly done in class. So was about 4 hours per person.

- Tasks Performed (each member)

  - Task Owner: Robert Freschi (product owner)

    - Task Status: Work with Solomon to improve the front page of the application.

    - Planned task duration: 3 hours

      - Actual task duration: 3 hours

    - Challenges faced: Parts of the project kept changing things that were not expected. Parts of the

    - Solutions applied: Worked with the team to figure out spots where the breaks were occurring and fix them. It took multiple tests to do so.

    - Lessons learned: things will break in areas you don’t expect. You will have to work and look through everything to fix it.

  - Task Owner: Tyler Cole

    - Task Status: Make the meal and nutrition logging part of the application.

    - Planned task duration: 4 hours

      - Actual task duration: 4 hours

    - Challenges faced: the main challenge was being able to save a list into the database rather than just one item individually.

    - Solutions applied: figuring out the correct methods and techniques after googling and talking with other group members.

    - Lessons learned: Learned about how to implement the database correctly in order to have python integrate with it and the Gui.

  - Task Owner: Solomon McKenley

    - Task Status: Worked with Robert on the front page of the application

    - Planned task duration: 4 hours

      - Actual task duration: 4 hours

    - Challenges faced: Working on the pages caused issues on the back end. Had to make sure to check and fix all the problems that occurred.

    - Solutions applied: Routinely checked that all functions that were working did not break from any changes.

    - Lessons learned: Like Robert, progress can break things that are already done. So routine checks are vital to creating a viable product.

  - Task Owner: Alex Cantrall (Scrum master)

    - Task Status: mange the group

    - Planned task duration: 2 hours

      - Actual task duration: 2 hours

    - Challenges faced: Managed the group and reminded group members to stay on task and not let new features or ideas be added to this sprint. Instead of having them add to the list for future sprints.

    - Solutions applied: pulled group members together and kept having them focus on what has been assigned during this sprint.

    - Lessons learned: Some people enjoy coming up with new ideas. Which while good can cause scope creep. So it must be monitored.

  - Task Owner: Connor Cole

    - Task Status: Create password hashing.

    - Planned task duration: 2 hours

      - Actual task duration: 4 hours

    - Challenges faced: During a pull request a merge conflict was created, and the conflict resolution was done incorrectly. This caused a lot of problems and affected the entire github system.

    - Solutions applied: The merge had to be rolled back, and all the work done had to be redone. This took a lot of time and was the biggest problem during the sprint.

    - Lessons learned: Merge files more carefully and utilize branches more often. I also learned a lot about how to hash passwords in Python.

- Sprint Review:

  - Was the goal achieved? Yes

  - Feedback:

    - Product Owner: Satisfied with how much was done.

  - Focus for next sprint: continuing to make edits to the styling as time goes forward, being able to export your diet details, and multiple tests to check a wide variety of possible events.

- Sprint Retrospective:

  - Changes to the scrum process

    - The team is still working together well. We all get along and even when frustrated we can mess around and talk while we work to fix everything. We are ahead of where we expected to be as well.

  - Other planned adjustments

    - No other adjustments were needed.

- Additional information:

  - No additional information.